Table of Contents

# Change Request Process Flow

## ServiceNow + Microsoft Exchange — Unified CR Platform

Document Version: 2.0
Effective Date: August 12, 2026
Ticketing Platform: ServiceNow Change Management
Communication Platform: Microsoft Exchange (Email)
Scope: All Change Requests across the IT environment
Prepared By: IT Infrastructure Team
Status: Draft — For Review

## Executive Summary

This document defines the end-to-end process flow for managing all Change Requests (CRs) within the IT environment. The process is provisioned across two integrated platforms:

- ServiceNow serves as the ticketing and workflow engine — where Change Requests are created, classified, assessed, approved, tracked, and closed. It is the system of record and provides governance, SLA tracking, CMDB integration, and audit compliance.

- Microsoft Exchange serves as the communication and notification engine — delivering approval requests, maintenance notifications, escalation alerts, status updates, and closure confirmations to all stakeholders via email at every stage of the CR lifecycle.

Together, these platforms form a complete, auditable, and automated Change Request management system aligned with ITIL v4 Change Enablement best practices.

This document covers: - The 8-phase CR lifecycle and how both platforms participate in each phase - All 20 automated email notifications provisioned through Exchange - Exchange configuration (distribution groups, shared mailbox, transport rules, SMTP relay) - ServiceNow-to-Exchange email integration (outbound SMTP and inbound approval parsing) - Email-based approval workflows for CAB members - Change categories covering all IT environment changes - Notification templates ready for deployment

IMPORTANT: ServiceNow is the platform where Change Requests are created, tracked, approved, and closed.
Microsoft Exchange is the communication engine that provisions the email-based workflow — sending notifications, approval requests, escalations, and status updates throughout the CR lifecycle.
Changes are made to infrastructure, applications, and services within the IT environment.

## 1. Platform Roles

Process Flow: 1. ServiceNow (Ticketing & Workflow): Create & Track CRs, Risk Assessment, Approval Workflows, Change Calendar, CMDB & CI Linking, SLA Management, Reporting & Audit. Triggers emails via Exchange, Governs changes to IT Environment. 2. Microsoft Exchange (Communication Engine): CR Notification Emails, Approval Request Emails, Escalation Alerts, Maintenance Alerts to End Users, Status Update Emails, Completion / Rollback Notifications, Distribution Groups for Stakeholders. Delivers notifications to all stakeholders in IT Environment. 3. IT Environment (Change Targets): Servers & Infrastructure, Network & Firewalls, Applications & Databases, Cloud & Virtualization, Security & Compliance, End-User Systems.

| Platform | Role in the CR Process |
| --- | --- |
| ServiceNow | Where the CR is created, classified, approved, tracked, and closed. It is the system of record. |
| Microsoft Exchange | How the CR process communicates. Every notification, approval request, escalation, and status update flows through Exchange email. |
| IT Environment | What is being changed. The actual servers, apps, network, databases, cloud resources, or security configurations being modified. |

## 2. Change Categories — What Gets Changed

These are the types of changes managed through this process. The changes are to the IT environment, not to Exchange itself.

| Category | Examples |
| --- | --- |
| Servers & Infrastructure | OS patching, hardware replacement, VM provisioning, storage expansion, server decommission |
| Network & Firewalls | Firewall rule changes, VLAN modifications, switch/router config, DNS changes, load balancer updates |
| Applications & Databases | Application deployments, database migrations, schema changes, middleware updates, API changes |
| Cloud & Virtualization | Azure/AWS resource changes, VM scaling, cloud migration, tenant configuration |
| Security & Compliance | Certificate renewals, access policy changes, MFA rollout, vulnerability patching, audit config |
| End-User Systems | Software deployments, GPO changes, printer config, desktop image updates |
| Email & Collaboration | Exchange config changes, Teams/SharePoint changes, email routing modifications |
| Integrations | Third-party system changes, API gateway modifications, SSO/SAML config |

## 3. Complete CR Process Flow — ServiceNow + Exchange

Complete CR Process Flow: - Initiation: Change Need Identified -> ServiceNow (Submit CR, Generate CHG#, Link CIs) -> Exchange (Email: CR submitted confirmation to Requestor & Change Manager). - Assessment: ServiceNow (Risk Assessment, Classify change, State: Assess) -> Exchange (Email: CR assigned to technical team for assessment). - Planning: ServiceNow (Plan implementation, Plan rollback, Schedule window) -> Exchange (Email: CR ready for CAB review). - Approval: ServiceNow (CAB Workbench review, Record approval) -> Decision (Approved / Rejected / Deferred). - If Approved -> Exchange (Email: CR APPROVED to Requestor, Team, NOC) -> Proceeds to Pre-Change. - If Rejected -> Exchange (Email: CR REJECTED with reason to Requestor) -> CR Complete. - If Deferred -> Exchange (Email: CR DEFERRED more info needed) -> Returns to Planning. - Pre-Change: ServiceNow (State: Scheduled, Pre-checks logged) -> Exchange (Email: T-48h maintenance notification to users, Email: T-24h reminder). - Implementation: ServiceNow (State: Implement, Work notes updated, SLA timer running) -> Exchange (Email: Implementation started notification to NOC & stakeholders). - Validation: Decision (Validation Passed? Yes / No). - If Yes -> Exchange (Email: Change COMPLETE services restored to all users). - If No -> Exchange (Email: Change ROLLED BACK services restored incident created). - Closure: ServiceNow (Close code set, PIR scheduled, State: Closed) -> CR Complete.

## 4. Phase-by-Phase Breakdown

### Phase 1: Initiation — Create the Ticket

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | Requestor navigates to Change > Create New. Fills in: Short description, Description, Justification, Category, Impact, Urgency, Risk, Configuration Item, Assignment Group, Planned dates, Implementation plan, Backout plan, Test plan. Clicks Submit. CHG# auto-generated. State = New. |
| 🟠 Exchange | ServiceNow triggers email notification via Exchange: “New Change Request Submitted” sent to the Change Manager and Assignment Group. Requestor receives email confirmation with CHG# for tracking. |

### Phase 2: Assessment — Evaluate Risk & Impact

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | Change Manager reviews the CR. Assigns to technical team. Technical team completes risk assessment questionnaire (Impact, Downtime, Complexity, Reversibility). ServiceNow auto-calculates risk score and classifies as Standard / Normal / Emergency. State = Assess. |
| 🟠 Exchange | ServiceNow triggers email via Exchange: “CR Assigned to You for Assessment” sent to the technical team. If information is missing, Exchange delivers “Additional Information Required” email to Requestor. |

### Phase 3: Planning — Prepare the Change

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | Technical team populates Implementation Plan, Backout Plan, and Test Plan on the CR form. Change Manager schedules the maintenance window in the Change Calendar. Conflict detection runs. Resources confirmed. CR package assembled for CAB. |
| 🟠 Exchange | When CR is submitted for CAB review, Exchange delivers: “CAB Agenda — Change Request Requires Review” email to all CAB members with CR summary, risk level, and link to ServiceNow. |

### Phase 4: Approval — CAB Decision

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | Standard Changes: Auto-approved via template — no CAB needed. Normal Changes: Presented in CAB Workbench. CAB reviews and records decision (Approve / Defer / Reject). Emergency Changes: ECAB convened, expedited approval. Decision recorded in Approvers tab. State = Scheduled (approved) or Closed (rejected). |
| 🟠 Exchange | Exchange delivers the CAB decision email to all stakeholders: |

| Decision | Exchange Email |
| --- | --- |
| Approved | ✅ “CR Approved — Scheduled for Implementation” — sent to Requestor, Technical Team, NOC, stakeholders. Includes approved date/time. |
| Rejected | ❌ “CR Rejected” — sent to Requestor with rejection reason and feedback. |
| Deferred | ⏸️ “CR Deferred — Additional Information Required” — sent to Requestor with CAB comments. |

#### Email-Based Approval (Optional)

Exchange can be configured to handle email-based approvals for faster response:

Email-Based Approval Sequence: 1. ServiceNow generates approval request email. 2. Exchange delivers email with APPROVE / REJECT links to CAB Member. 3. CAB Member clicks APPROVE (or replies “Approved”). 4. Exchange inbound email parsed, Approval recorded on CR in ServiceNow. 5. ServiceNow receives all approvals, changes State to Scheduled. 6. ServiceNow generates “CR Approved” email. 7. Exchange delivers confirmation to CAB Member.

### Phase 5: Pre-Change — Prepare & Notify

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | State = Scheduled. Pre-change tasks tracked. Checklist items verified (backups, health checks, resource availability). SLA timer tracking lead time. |
| 🟠 Exchange | Exchange delivers two automated maintenance notifications to affected users and stakeholders: |

| Timing | Exchange Email |
| --- | --- |
| T-48 hours | 📧 “Scheduled Maintenance Notice” — Date, time, duration, expected impact, what users should do |
| T-24 hours | 📧 “Maintenance Reminder” — Repeat of key details, final reminder |
| T-1 hour | 📧 “Maintenance Starting Soon” — Sent to IT team, NOC, confirming go/no-go |

### Phase 6: Implementation — Execute the Change

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | State = Implement. SLA timer running. Work notes updated by implementation team as they complete each step. All progress logged with timestamps. |
| 🟠 Exchange | Exchange delivers status emails at key milestones: |

| Milestone | Exchange Email |
| --- | --- |
| Start | 📧 “Implementation Started” — to NOC, stakeholders |
| Progress (optional) | 📧 “Implementation Update” — status updates every 30 min for critical changes |
| Issue detected | 📧 “⚠️ Implementation Issue — Evaluating” — to Change Manager, NOC |

### Phase 7: Validation — Verify Success

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | Validation results logged in work notes. Decision made: Successful / Unsuccessful. If failed, rollback executed and Incident created. State = Review. |
| 🟠 Exchange | Exchange delivers the outcome email: |

| Outcome | Exchange Email |
| --- | --- |
| Success | ✅ 📧 “Maintenance Complete — Services Restored” — to all affected users, NOC, stakeholders |
| Rollback | 🔙 📧 “Change Rolled Back — Services Restored” — to all affected users, NOC, management. States services are back to pre-change state and CR will be rescheduled. |

### Phase 8: Closure — Close & Review

| Platform | Action |
| --- | --- |
| 🔵 ServiceNow | Close code set (Successful / Successful with issues / Unsuccessful). Close notes populated. Actual dates recorded. Related Incidents/Problems linked. PIR scheduled if required. State = Closed. |
| 🟠 Exchange | Exchange delivers: 📧 “CR Closed” confirmation to Requestor. If PIR required: 📧 “Post-Implementation Review Scheduled” with meeting invite to all participants. |

## 5. Exchange Email Notifications — Complete Map

Every email in the CR process is provisioned through Microsoft Exchange. Here is the complete notification map:

| # | Trigger | Email Subject | From | To | When |
| --- | --- | --- | --- | --- | --- |
| 1 | CR Created | New Change Request: CHG# | ServiceNow | Change Manager, Assignment Group | On submit |
| 2 | CR Created | Your CR has been submitted: CHG# | ServiceNow | Requestor | On submit |
| 3 | CR Assigned | CR CHG# assigned to you | ServiceNow | Assigned Engineer | On assignment |
| 4 | Info Needed | CR CHG# — Additional information required | ServiceNow | Requestor | When returned |
| 5 | CAB Agenda | CAB Review: CR CHG# requires approval | ServiceNow | CAB Members | When submitted for CAB |
| 6 | Approval Request | Action Required: Approve CR CHG# | ServiceNow | Approver(s) | When routed for approval |
| 7 | CR Approved | ✅ CR CHG# Approved — Scheduled | ServiceNow | Requestor, Team, NOC | On approval |
| 8 | CR Rejected | ❌ CR CHG# Rejected | ServiceNow | Requestor | On rejection |
| 9 | CR Deferred | ⏸️ CR CHG# Deferred — Info needed | ServiceNow | Requestor | On deferral |
| 10 | T-48h Notice | Scheduled Maintenance: [Date/Time] | ServiceNow | Affected Users DL, NOC | 48h before |
| 11 | T-24h Reminder | Reminder: Scheduled Maintenance [Date/Time] | ServiceNow | Affected Users DL, NOC | 24h before |
| 12 | T-1h Alert | Maintenance Starting Soon | ServiceNow | IT Team, NOC | 1h before |
| 13 | Implementation Start | Implementation Started: CHG# | ServiceNow | NOC, Stakeholders | When state = Implement |
| 14 | Status Update | Implementation Update: CHG# | Change Manager | NOC, Stakeholders | Every 30 min (critical) |
| 15 | Issue Alert | ⚠️ Implementation Issue: CHG# | ServiceNow | Change Manager, NOC | On issue |
| 16 | Change Complete | ✅ Maintenance Complete — Services Restored | ServiceNow | All Users DL, NOC | On success |
| 17 | Rollback Notice | 🔙 Change Rolled Back: CHG# | ServiceNow | All Users DL, NOC, Mgmt | On rollback |
| 18 | CR Closed | CR CHG# Closed | ServiceNow | Requestor | On closure |
| 19 | PIR Invite | PIR Meeting: CHG# — [Date/Time] | Exchange Calendar | PIR Participants | Post-closure |
| 20 | Escalation | 🚨 Escalation: CHG# — [Level] | ServiceNow | Escalation contacts | On escalation |

## 6. Exchange Configuration for the CR Process

### 6.1 Distribution Groups

Create the following Exchange Distribution Groups to support the CR notification flow:

| Distribution Group | Email Address | Members | Purpose |
| --- | --- | --- | --- |
| CR Change Managers | cr-managers@domain.com | All Change Managers | Route CR management notifications |
| CR CAB Members | cr-cab@domain.com | All CAB members | CAB agenda and approval notifications |
| CR ECAB Members | cr-ecab@domain.com | Emergency CAB members | Emergency change approval |
| NOC Operations | noc@domain.com | NOC staff | Maintenance window and status alerts |
| IT Management | it-management@domain.com | IT Directors, CTO | Escalation and critical change notifications |
| All IT Staff | it-all@domain.com | All IT team members | Broad IT communications |
| Affected Users — All | all-users@domain.com | All end users | Maintenance notifications |
| Affected Users — [Dept] | dept-[name]@domain.com | Department-specific groups | Targeted notifications when only a department is affected |

### 6.2 Shared Mailbox for CR Process

Create a dedicated shared mailbox for the CR process:

| Setting | Value |
| --- | --- |
| Display Name | IT Change Management |
| Email Address | change-management@domain.com |
| Purpose | Centralized mailbox for all CR-related email. ServiceNow sends notifications from this address. |
| Access | Change Managers have Send As permission |
| Auto-Reply | Enabled during maintenance windows with status info |

# Create the shared mailbox
New-Mailbox -Name "IT Change Management" `
    -Alias "change-management" `
    -Shared `
    -PrimarySmtpAddress "change-management@domain.com"

# Grant Send As permission to Change Managers
Add-RecipientPermission "IT Change Management" `
    -AccessRights SendAs `
    -Trustee "cr-managers@domain.com"

# Grant Full Access to Change Managers
Add-MailboxPermission "IT Change Management" `
    -User "cr-managers@domain.com" `
    -AccessRights FullAccess `
    -InheritanceType All

### 6.3 Exchange Mail Flow Rules for CR Process

Configure Exchange Transport Rules to support the CR process:

| Rule | Condition | Action | Purpose |
| --- | --- | --- | --- |
| Priority: CR Emails | Subject contains “CHG” AND from change-management@ | Set SCL = -1 (bypass spam filtering); Set header X-Priority: 1 | Ensure CR emails are never filtered or delayed |
| Flag: Approval Requests | Subject contains “Action Required: Approve” | Add disclaimer: “⚠️ This requires your approval. Please respond promptly.” | Highlight approval emails for CAB members |
| Route: Escalation Alerts | Subject contains “Escalation” AND from change-management@ | CC it-management@domain.com | Ensure management sees all escalations |
| Archive: CR Correspondence | From OR To change-management@domain.com | BCC cr-archive@domain.com (journal mailbox) | Maintain complete audit trail of all CR communications |

# Rule 1: Ensure CR emails bypass spam filtering
New-TransportRule -Name "CR Email Priority" `
    -FromAddressContainsWords "change-management" `
    -SubjectContainsWords "CHG" `
    -SetSCL -1 `
    -SetHeaderName "X-Priority" `
    -SetHeaderValue "1" `
    -Priority 0

# Rule 2: Flag approval request emails
New-TransportRule -Name "CR Approval Flag" `
    -SubjectContainsWords "Action Required: Approve" `
    -FromAddressContainsWords "change-management" `
    -ApplyHtmlDisclaimerText "<p style='background:#fff3cd;padding:10px;border-left:4px solid #ffc107;'>⚠️ <b>This Change Request requires your approval.</b> Please respond promptly.</p>" `
    -ApplyHtmlDisclaimerLocation Prepend

# Rule 3: CC management on escalations
New-TransportRule -Name "CR Escalation to Management" `
    -SubjectContainsWords "Escalation" `
    -FromAddressContainsWords "change-management" `
    -CopyTo "it-management@domain.com"

# Rule 4: Archive all CR correspondence
New-TransportRule -Name "CR Email Archive" `
    -FromAddressContainsWords "change-management" `
    -BlindCopyTo "cr-archive@domain.com"

### 6.4 ServiceNow → Exchange Email Configuration

Configure ServiceNow to send all CR notifications through your Exchange environment:

| ServiceNow Setting | Value |
| --- | --- |
| SMTP Server | mail.domain.com (your Exchange server or smart host) |
| SMTP Port | 587 (TLS) or 25 (internal relay) |
| SMTP Authentication | Service account: svc-servicenow@domain.com |
| From Address | change-management@domain.com |
| Reply-To Address | change-management@domain.com |
| Email Format | HTML |

Navigate to System Properties > Email Properties in ServiceNow:

| Property | Value |
| --- | --- |
| glide.email.smtp.host | mail.domain.com |
| glide.email.smtp.port | 587 |
| glide.email.smtp.auth | true |
| glide.email.smtp.user | svc-servicenow@domain.com |
| glide.email.smtp.password | [Stored securely] |
| glide.email.default_from | change-management@domain.com |
| glide.email.smtp.tls | true |

#### Exchange Send Connector / Relay for ServiceNow

Create a dedicated Exchange Receive Connector for ServiceNow to relay emails:

# Create a receive connector for ServiceNow SMTP relay
New-ReceiveConnector -Name "ServiceNow SMTP Relay" `
    -Server "EX-MBX01" `
    -TransportRole FrontendTransport `
    -Bindings "0.0.0.0:25" `
    -RemoteIPRanges "10.0.2.50" ` # ServiceNow relay server IP
    -AuthMechanism TLS `
    -PermissionGroups AnonymousUsers `
    -RequireTLS $true

# Or for authenticated relay:
New-ReceiveConnector -Name "ServiceNow Authenticated Relay" `
    -Server "EX-MBX01" `
    -TransportRole FrontendTransport `
    -Bindings "0.0.0.0:587" `
    -RemoteIPRanges "10.0.2.50" `
    -AuthMechanism TLS, BasicAuth `
    -PermissionGroups ExchangeUsers `
    -RequireTLS $true

## 7. Full Sequence — Ticket to Closure

Full Sequence — Ticket to Closure: - PHASE 1 — INITIATION: Requestor submits CR in ServiceNow. ServiceNow generates CHG0012345. Exchange emails “New CR submitted” to Change Manager and “Your CR is submitted” to Requestor. - PHASE 2 — ASSESSMENT: Change Manager assigns to technical team in ServiceNow. Exchange emails “CR assigned to you” to Technical Team. Technical Team completes risk assessment in ServiceNow (Risk Score = HIGH). - PHASE 3 — PLANNING: Technical Team populates plans (impl, backout, test) in ServiceNow. Change Manager schedules in Change Calendar and submits to CAB. Exchange emails “CAB Review: CHG0012345” to CAB Members. - PHASE 4 — APPROVAL: CAB Members review in CAB Workbench and approve in ServiceNow. Exchange emails “CR Approved” to Requestor, Team, and NOC. - PHASE 5 — PRE-CHANGE: Exchange emails “Scheduled Maintenance Notice” (T-48h) and “Maintenance Reminder” (T-24h) to End Users. Technical Team runs pre-checks, backups in IT Environment and logs results in ServiceNow. - PHASE 6 — IMPLEMENTATION: ServiceNow State changes to Implement. Exchange emails “Implementation Started” to NOC. Technical Team executes change in IT Environment and updates work notes in ServiceNow. Exchange provides status updates every 30 min for critical changes. - PHASE 7 — VALIDATION: Technical Team runs validation tests in IT Environment and logs PASSED results in ServiceNow. Exchange emails “Maintenance Complete” to End Users and “Services Restored” to NOC. - PHASE 8 — CLOSURE: Change Manager sets close code, close notes in ServiceNow. ServiceNow State changes to Closed. Exchange emails “CR CHG0012345 Closed” to Requestor.

## 8. Email-Based Approval Workflow

Exchange can be configured to allow CAB members to approve CRs directly from email without logging into ServiceNow.

### How It Works

Email-Based Approval Workflow Steps: 1. ServiceNow determines CR needs approval. 2. Exchange delivers approval email with APPROVE / REJECT actionable buttons to CAB Member. 3. CAB Member receives email in Outlook and decides to click APPROVE or REJECT. 4. If Approve: Exchange sends approval reply back to ServiceNow inbound mailbox. ServiceNow parses inbound email and records approval on CR. 5. If Reject: Exchange sends rejection reply with comments. ServiceNow records rejection and CR is closed or deferred.

### ServiceNow Inbound Email Configuration

| Setting | Value |
| --- | --- |
| Inbound mailbox | servicenow-inbound@domain.com (Exchange mailbox monitored by ServiceNow) |
| Protocol | IMAP or EWS (Exchange Web Services) |
| Parsing rule | Match CHG# in subject → update corresponding CR |
| Approval parsing | If body contains “Approved” → record approval. If “Rejected” → record rejection. |

Navigate to System Mailboxes > Inbound in ServiceNow:

| Property | Value |
| --- | --- |
| glide.email.read.active | true |
| glide.email.read.protocol | IMAP or EWS |
| glide.email.read.host | mail.domain.com |
| glide.email.read.port | 993 (IMAPS) |
| glide.email.read.user | servicenow-inbound@domain.com |
| glide.email.read.ssl | true |

## 9. Notification Templates

### Maintenance Notification (T-48h)

From: change-management@domain.com
To: all-users@domain.com
Subject: [Scheduled Maintenance] [System/Service] — [Date] [Time]

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
⚙️  SCHEDULED MAINTENANCE NOTICE
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Dear Colleagues,

Planned maintenance is scheduled for the following system:

📋 Change #:     CHG0012345
🖥️ System:       [System/Service being changed]
📅 Date:         [Day, Date]
🕐 Time:         [Start] — [End] [Timezone]
⏱️ Duration:     [Estimated duration]
⚠️ Impact:       [What users may experience]

WHAT YOU NEED TO DO:
• [Save work / log off / avoid specific systems]
• [Any other user actions]

If you experience issues after the maintenance window, 
contact the IT Service Desk at [phone/email].

Thank you for your patience.

IT Change Management
change-management@domain.com

### Approval Request Email

From: change-management@domain.com
To: [approver]@domain.com
Subject: [Action Required] Approve Change Request CHG0012345

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
📋  CHANGE REQUEST — APPROVAL REQUIRED
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Change #:        CHG0012345
Requested by:    [Name]
Category:        [Category]
Risk Level:      [HIGH / MEDIUM / LOW]
Scheduled:       [Date/Time]

SUMMARY:
[Short description of the change]

IMPACT:
[Who/what is affected and for how long]

▶ APPROVE THIS CHANGE:
[Link to ServiceNow approval page]

▶ REJECT THIS CHANGE:
[Link to ServiceNow rejection page]

Or reply to this email with "APPROVED" or "REJECTED" 
followed by any comments.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Full details: [Link to CR in ServiceNow]

## 10. Summary — How Both Platforms Provision the CR Process

Summary Flow: 1. Ticket Created in ServiceNow. 2. The CR flows through 8 phases in ServiceNow. 3. At EVERY phase, Exchange sends the right email to the right people. 4. The actual change is made to the IT Environment. 5. ServiceNow closes the ticket.

|  | 🔵 ServiceNow | 🟠 Microsoft Exchange |
| --- | --- | --- |
| What | The ticket system | The communication system |
| Creates | The CR record | The notification emails |
| Tracks | State, approvals, SLAs, metrics | Email delivery, read receipts |
| Decides | Approval routing, risk level | Email priority, routing rules |
| Stores | CR history, audit trail, CMDB | Email archive, correspondence trail |
| Connects to | Exchange (sends emails) | ServiceNow (receives approval replies) |

NOTE: Together, ServiceNow and Exchange form a complete CR platform: ServiceNow provides the structure and governance, Exchange provides the communication that makes the process flow. Neither works alone — the ticket needs notifications to drive action, and notifications need a ticket to track progress.

## 11. Document Review & Approval

### Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | August 12, 2026 | IT Infrastructure Team | Initial draft |
| 2.0 | August 12, 2026 | IT Infrastructure Team | Reframed: ServiceNow as ticketing platform, Exchange as communication engine. Added executive summary, notification map, Exchange config, email-based approvals, templates. |

### Document Approval

This document requires review and approval from the following stakeholders before implementation:

| Role | Name | Signature | Date | Decision |
| --- | --- | --- | --- | --- |
| IT Director / CTO |  |  |  | ☐ Approved ☐ Revisions Needed |
| Change Manager |  |  |  | ☐ Approved ☐ Revisions Needed |
| IT Operations Manager |  |  |  | ☐ Approved ☐ Revisions Needed |
| Exchange Administrator |  |  |  | ☐ Approved ☐ Revisions Needed |
| ServiceNow Administrator |  |  |  | ☐ Approved ☐ Revisions Needed |
| Security / Compliance |  |  |  | ☐ Approved ☐ Revisions Needed |
| NOC Manager |  |  |  | ☐ Approved ☐ Revisions Needed |

### Review Comments

| Reviewer | Date | Section | Comment | Resolution |
| --- | --- | --- | --- | --- |

### Distribution List

Upon approval, this document will be distributed to:

| Recipient | Method |
| --- | --- |
| All Change Managers | Email + ServiceNow Knowledge Base |
| All CAB Members | Email + ServiceNow Knowledge Base |
| IT Operations / NOC | Email + ServiceNow Knowledge Base |
| Exchange Administration Team | Email |
| ServiceNow Administration Team | Email |
| IT Directors / Management | Email |

— End of Document —